MASTER AGENT PROMPT

Nawiri Impact Africa — Website Prototype

Full-Stack Build with CMS Dashboard Backend

Prepared by Roy Otieno  |  rauell.systems  |  royokola3@gmail.com

In response to: Web Developer Consultancy TOR — Nawiri Impact Africa (formerly World Relief Kenya)

Application deadline: 15 June 2026

PURPOSE OF THIS DOCUMENT → This is a production-ready prompt for an AI coding agent (e.g. Claude, Cursor, Windsurf, or similar). → Following this prompt exactly will produce a fully functional, publicly deployable prototype website for Nawiri Impact Africa. → Every visual element, text, colour, image, layout, and section is editable from a live CMS admin dashboard — no code changes required. → The prototype is intended to demonstrate Roy Otieno's capability for the Web Developer Consultancy engagement. → The agent should read this entire document before writing a single line of code.

AGENT: READ BEFORE STARTING → Do not skip any section. Each section builds on the last. → Do not use placeholder content — use the real Nawiri Impact Africa copy provided in Section 2. → Every CMS-editable field must be wired to a live data source — no hardcoded strings in templates. → The design must feel distinctly Kenyan and locally rooted — NOT a generic international NGO template. → Test on mobile (375px), tablet (768px), and desktop (1280px) before marking any phase complete.

# Table of Contents

1.  Project Overview & Context	3

2.  Real Content & Copy — Nawiri Impact Africa	5

3.  Technology Stack & Architecture	9

4.  CMS Data Schema (Every Editable Field)	12

5.  Site Structure & Page Specifications	20

6.  Design System & Visual Identity	32

7.  Agent Build Steps (Ordered Execution)	36

8.  Backend Dashboard Specifications	44

9.  Performance, SEO & Accessibility Requirements	50

10.  Testing Checklist	53

11.  Deployment Instructions	55

# Section 1 — Project Overview & Context

## 1.1  Who is Nawiri Impact Africa?

Nawiri Impact Africa, formerly operating as World Relief Kenya, is a Kenyan NGO undergoing a complete organizational identity transition. It is separating from its former international affiliation to become a fully independent, locally governed entity. This transition is a significant organizational milestone — the new brand, the new name, and the new website all represent its commitment to being a locally rooted, community-driven institution rather than a branch of an international body.

The organization works across Kenya delivering programmes in community development, humanitarian response, livelihood support, and social protection. Its stakeholders span individual community members, institutional donors, implementing partners, government bodies such as the national and county governments, and international funding agencies.

## 1.2  Why This Website Matters

Nawiri Impact Africa currently has no standalone website reflecting its new identity. The TOR explicitly states: 'there is an urgent need to create a website that clearly communicates who Nawiri Impact Africa is, the communities it serves, and the impact it achieves.' The website is not optional — it is the primary public-facing platform for the organization. It must serve all of the following audiences simultaneously:

- Institutional donors and grant-making bodies — need to see programme credibility, financial transparency, and measurable impact.

- Implementing partners and peer organizations — need to understand the organization's areas of work and form partnerships.

- Government bodies — need to verify safeguarding policies, compliance frameworks, and operational scope.

- Community members and beneficiaries — need clear, accessible information in plain language about available programmes.

- Job seekers and volunteers — need a careers portal with active listings and application pathways.

- Internal staff (non-technical) — need to update content, publish stories, and upload annual reports without calling a developer.

## 1.3  The Developer's Position (Roy Otieno / rauell.systems)

This prototype is being built by Roy Otieno as part of a bid for the Web Developer Consultancy engagement. Roy is a Nairobi-based developer and engineer with a portfolio deployed at rauell.systems and public repositories at github/rauell1. His background spans web development, engineering systems thinking (BSc Agricultural and Biosystems Engineering, JKUAT), and hands-on experience in operations, stakeholder coordination, and technical documentation at Roam Electric and EVChaja.

The prototype must demonstrate: (1) distinctive, locally rooted design, (2) a fully functional CMS back-end, (3) production-grade code, and (4) the ability to build an NGO-specific platform that non-technical staff can own.

## 1.4  Core Design Mandate from the TOR

DIRECT QUOTES FROM THE TOR — NON-NEGOTIABLE DESIGN REQUIREMENTS → "The website should reflect a locally rooted Kenyan organization identity, not a generic international NGO template." → "We strongly prefer using authentic imagery that reflects the communities we work with. Stock photography should be kept to a minimum." → "Simplicity is a design goal. The website does not need to be flashy — it needs to be clear, fast, and trustworthy." → "Build in a way that allows internal staff to manage it independently after the developer has completed their work." → "The website must include a clearly visible Safeguarding and Accountability section aligned with donor compliance requirements." → "We value working relationships built on honest communication."

# Section 2 — Real Content & Copy for the Prototype

The agent must use ALL of the following content verbatim in the prototype. This is the real organization's information. Do not use Lorem Ipsum anywhere. Do not fabricate impact numbers. Where specific data is marked [PLACEHOLDER], insert a visually styled placeholder card that clearly invites the client to supply the real figure.

## 2.1  Organization Identity

Full Legal Name:  Nawiri Impact Africa

Former Name:  World Relief Kenya

Tagline (Prototype):  Rooted Here. Building Together.

Sub-tagline:  A Kenyan organization, governed locally, serving communities across the country.

Mission (Draft):  To walk alongside Kenyan communities — delivering programmes that build resilience, restore dignity, and create lasting opportunity.

Vision (Draft):  A Kenya where every community has the agency, resources, and support to thrive.

Primary Contact Email:  kenyajobs@wr.org

Application Address:  Submit via kenyajobs@wr.org — Subject: Web Developer Consultancy — Nawiri Impact Africa

Application Deadline:  15 June 2026

Portfolio of Builder:  rauell.systems  |  github/rauell1

## 2.2  Programmes / Areas of Work

Use the following four programme areas as the core content for the Programmes section. Each must be a CMS-managed entry.

### Programme 1 — Community Resilience & Livelihoods

Supporting households and communities to build sustainable income, savings, and economic stability. This includes market linkages, savings groups, and vocational skills training for youth and women in peri-urban and rural areas.

- Target Beneficiaries — Women, youth, and smallholder households in peri-urban and rural Kenya.

- Key Activities — Savings and credit groups, market linkage facilitation, vocational training.

- Impact Metric (placeholder) — [X] households supported | [X] savings groups active | [X]% income increase reported

### Programme 2 — Humanitarian Response & Social Protection

Delivering timely, dignified humanitarian assistance to communities affected by displacement, drought, floods, and acute vulnerability. Programmes include food assistance, cash transfers, NFI distribution, and protection monitoring.

- Target Beneficiaries — Displaced populations, drought-affected communities, and households in acute need.

- Key Activities — Cash and voucher assistance, food distribution, protection referrals, WASH support.

- Impact Metric (placeholder) — [X] individuals reached | [X] counties covered | [X]% of households reporting improved food security

### Programme 3 — Child & Family Wellbeing

Strengthening family units and ensuring children grow up safe, healthy, and educated. Programming addresses child protection, parenting support, early childhood development, and school-based interventions.

- Target Beneficiaries — Children aged 0–17, caregivers, and families in vulnerable circumstances.

- Key Activities — Child protection case management, parenting groups, ECD centre support, school-based nutrition.

- Impact Metric (placeholder) — [X] children reached | [X] child protection cases managed | [X] ECD centres supported

### Programme 4 — Health & Nutrition

Improving health outcomes for the most vulnerable through community health worker networks, nutrition programming, maternal and child health support, and WASH integration.

- Target Beneficiaries — Mothers, infants, and under-5 children in rural and peri-urban communities.

- Key Activities — Community health worker training, MIYCN counselling, WASH infrastructure, referral pathways.

- Impact Metric (placeholder) — [X] children treated for acute malnutrition | [X] mothers reached | [X] health facilities supported

## 2.3  Impact Numbers (Prototype Placeholders)

Use the following as styled metric cards on the Home page and Impact page. Each card must be individually CMS-editable.

→  [X,XXX]  Communities Reached  (Across Kenya)

→  [XXX,XXX]  Individuals Served  (Annually)

→  [XX]  Counties of Operation  (And growing)

→  30+  Years of Impact  (In Kenya (including World Relief Kenya era))

→  [XX]  Partners & Donors  (Active institutional relationships)

→  [XXX]  Staff & Volunteers  (Kenyan professionals and community volunteers)

## 2.4  Safeguarding & Accountability Copy

The TOR explicitly requires a prominent Safeguarding section. Use this copy on the dedicated Safeguarding page and link it from the footer of every page.

SAFEGUARDING COMMITMENT (Draft):  Nawiri Impact Africa is committed to the safety, dignity, and protection of all people we work with, particularly children and vulnerable adults. We have zero tolerance for abuse, exploitation, or harassment in any form. All staff, volunteers, and partners are required to uphold our Safeguarding Policy and report concerns immediately. If you wish to raise a concern, please contact us at [safeguarding@nawiriimpactafrica.org].

POLICIES TO LINK (CMS-managed PDF uploads):

- Safeguarding Policy (Child Protection & PSEA)

- Code of Conduct

- Complaints & Feedback Mechanism

- Anti-Fraud and Corruption Policy

- Data Protection Policy

## 2.5  Navigation Labels

These are the exact navigation items the site must include, matching the TOR page structure:

- Home

- About

- Programmes

- Impact & Stories

- Reports & Financials

- Partnerships

- Careers

- Blog & News

- Donate / Get Involved

- Contact

- Safeguarding

# Section 3 — Technology Stack & Architecture

## 3.1  Stack Decision

The stack below satisfies two requirements simultaneously: Roy's preference for modern, code-first development AND the TOR's requirement for a WordPress-compatible CMS that non-technical staff can operate independently. This is achieved via WordPress as a Headless CMS (REST API or WPGraphQL), with a custom Next.js front-end consuming it. Alternatively, for the prototype only, a standalone Next.js app with a JSON/Supabase back-end may be used to demonstrate the same architecture without requiring a live WordPress instance.

## 3.2  Production Architecture

┌─────────────────────────────────────────────────────────────┐ │ NAWIRI IMPACT AFRICA │ │ nawiriimpactafrica.org │ └─────────────────────────────────────────────────────────────┘ │ │ ┌──────▼──────┐ ┌───────▼───────┐ │ Next.js │ │ WordPress │ │ Front-End │◄──── REST API ─────│ Headless │ │ (rauell) │ or GraphQL │ CMS Back- │ └──────┬──────┘ │ end (Admin) │ │ └───────────────┘ ┌──────▼──────┐ │ Vercel / │ │ Hosting │ └─────────────┘ PROTOTYPE ALTERNATIVE (no WP required for demo): Next.js ◄──── Supabase (PostgreSQL + Storage) ────► Admin UI

## 3.3  Primary Stack (Prototype)

Framework: Next.js 14 (App Router)  —  Server-side rendering for SEO; fast page loads; works with WordPress REST API

Styling: Tailwind CSS + custom CSS variables  —  Utility classes + strict design token system for brand consistency

CMS / Backend: WordPress (Headless) OR Supabase (Prototype)  —  WordPress for production; Supabase for rapid prototype demo

Admin Dashboard: Custom Next.js admin routes (/admin/*) OR WordPress Dashboard  —  All editable fields exposed through a clean admin UI

Image Optimization: Next.js Image component + Cloudinary (or WP Media Library)  —  Auto-format to WebP; responsive srcsets; lazy loading

Fonts: Google Fonts: Playfair Display (headings) + Source Serif 4 (body)  —  Warm, editorial, distinctly non-generic — avoids Inter/Roboto

Icons: Lucide React  —  Clean, consistent; no Font Awesome bloat

Animations: Framer Motion  —  Scroll-triggered reveals; hero entrance; no gratuitous motion

Forms: React Hook Form + Zod validation  —  Contact, donation enquiry, job application, newsletter signup

Analytics: Google Analytics 4 + Search Console  —  Event tracking: donations, form submissions, page engagement

Deployment: Vercel (front-end) + managed WordPress hosting  —  CI/CD on push; instant rollback; free SSL

Backups: Automated daily — Vercel + WP hosting provider  —  Off-site; 30-day retention

## 3.4  File Structure

nawiri-impact-africa/ ├── app/ # Next.js App Router │ ├── (site)/ # Public-facing pages │ │ ├── page.tsx # Home │ │ ├── about/page.tsx │ │ ├── programmes/ │ │ │ ├── page.tsx # All programmes │ │ │ └── [slug]/page.tsx # Individual programme │ │ ├── impact/page.tsx │ │ ├── stories/ │ │ │ └── [slug]/page.tsx │ │ ├── reports/page.tsx │ │ ├── partnerships/page.tsx │ │ ├── careers/page.tsx │ │ ├── blog/ │ │ │ └── [slug]/page.tsx │ │ ├── donate/page.tsx │ │ ├── contact/page.tsx │ │ └── safeguarding/page.tsx │ ├── admin/ # CMS Dashboard (protected) │ │ ├── page.tsx # Dashboard home │ │ ├── site-settings/ # Global: logo, colours, nav │ │ ├── home/ # Hero, stats, featured │ │ ├── about/ # About page editor │ │ ├── programmes/ # CRUD for programmes │ │ ├── stories/ # CRUD for impact stories │ │ ├── reports/ # Upload & manage PDFs │ │ ├── careers/ # CRUD for job listings │ │ ├── blog/ # CRUD for blog posts │ │ ├── team/ # Team members │ │ ├── partners/ # Partner logos & links │ │ └── safeguarding/ # Policy doc management │ └── api/ # API routes │ ├── auth/ # Admin authentication │ └── revalidate/ # On-demand ISR revalidation ├── components/ # Shared UI components │ ├── layout/ # Header, Footer, Nav │ ├── home/ # Hero, Stats, Featured │ ├── programmes/ # Programme cards & detail │ ├── stories/ # Story cards & reader │ ├── admin/ # Dashboard UI components │ └── ui/ # Buttons, forms, modals ├── lib/ # Data fetching & utilities │ ├── cms.ts # CMS abstraction layer │ ├── supabase.ts # DB client │ └── validations.ts ├── styles/ │ └── globals.css # CSS variables, base styles └── public/ └── images/ # Static assets

# Section 4 — CMS Data Schema (Every Editable Field)

Every field listed below must be: (1) stored in the database/CMS, (2) exposed through an admin UI input, (3) rendered dynamically in the front-end template. NO field in this section should ever be hardcoded in JSX or HTML. The agent must wire every field. This is the completeness contract.

4.1 SITE SETTINGS — GLOBAL FIELDS EDITABLE FROM ONE PLACE

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| site_name | string | Organization name shown in browser tab and header | ✓ Yes |
| site_tagline | string | Sub-heading text below the logo in the header | ✓ Yes |
| logo_url | image | Primary logo (SVG or PNG, transparent background) | ✓ Yes |
| logo_dark_url | image | Dark-mode variant of the logo | Optional |
| favicon_url | image | Browser tab icon (32x32 PNG or .ico) | ✓ Yes |
| primary_color | hex | Primary brand colour applied to CTAs, links, accents | ✓ Yes |
| secondary_color | hex | Secondary accent colour | ✓ Yes |
| font_heading | select | Heading font family (select from approved list) | ✓ Yes |
| font_body | select | Body font family | ✓ Yes |
| contact_email | email | Main contact email shown in footer and contact page | ✓ Yes |
| contact_phone | string | Phone number shown in footer | Optional |
| physical_address | textarea | Physical office address | Optional |
| social_twitter | url | Twitter / X profile URL | Optional |
| social_linkedin | url | LinkedIn organization page URL | Optional |
| social_facebook | url | Facebook page URL | Optional |
| social_youtube | url | YouTube channel URL | Optional |
| footer_description | textarea | Short org description shown in footer | ✓ Yes |
| footer_links | json | Array of {label, url} footer navigation links | ✓ Yes |
| cookie_banner_text | textarea | Text shown in the cookie consent banner | ✓ Yes |
| maintenance_mode | boolean | If true, shows a maintenance page to public | ✓ Yes |
| google_analytics_id | string | GA4 Measurement ID (e.g. G-XXXXXXXXXX) | Optional |

4.2 HOME PAGE — ALL SECTIONS INDIVIDUALLY EDITABLE

### Hero Section

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| hero_headline | string | Large headline text on the hero (max 80 chars) | ✓ Yes |
| hero_subheadline | textarea | Supporting text below the headline (max 200 chars) | ✓ Yes |
| hero_cta_primary_label | string | Label on the primary CTA button (e.g. 'See Our Work') | ✓ Yes |
| hero_cta_primary_url | url | URL the primary CTA button links to | ✓ Yes |
| hero_cta_secondary_label | string | Label on the secondary CTA button (e.g. 'Donate') | Optional |
| hero_cta_secondary_url | url | URL the secondary CTA button links to | Optional |
| hero_background_image | image | Full-bleed hero background image (min 1920x1080px) | ✓ Yes |
| hero_background_video_url | url | Optional: background video URL (WebM/MP4); overrides image | Optional |
| hero_overlay_opacity | number | Darkness of the overlay on the background (0–100) | ✓ Yes |
| hero_text_alignment | select | Align hero text: left ¦ center ¦ right | ✓ Yes |

### Impact Stats Bar

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| stats[] | array | Array of stat objects — each is independently editable | ✓ Yes |
| stats[].number | string | The big number shown (e.g. '35,000' or '30+') | ✓ Yes |
| stats[].label | string | Description label below the number | ✓ Yes |
| stats[].icon | select | Icon to show alongside the stat (from icon library) | Optional |
| stats[].prefix | string | Optional prefix (e.g. 'KES', 'Over') | Optional |
| stats[].suffix | string | Optional suffix (e.g. '+', '%', 'K') | Optional |
| stats_bar_bg_color | hex | Background colour of the stats bar strip | ✓ Yes |

### Featured Story / Latest Impact

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| featured_story_id | relation | Link to a Story record — pulls title, image, excerpt | ✓ Yes |
| featured_story_label | string | Eyebrow label above story title (e.g. 'Latest Story') | ✓ Yes |
| home_stories_count | number | How many story cards to show on home page (2–6) | ✓ Yes |

### Programmes Preview Strip

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| home_programmes_heading | string | Section heading for programmes strip | ✓ Yes |
| home_programmes_subtext | textarea | Supporting text below heading | Optional |
| home_featured_programmes | relation[] | Array of programme IDs to feature (max 4) | ✓ Yes |

### Home CTA Banner

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| home_cta_heading | string | Big heading in the CTA banner section | ✓ Yes |
| home_cta_body | textarea | Supporting copy in the CTA banner | ✓ Yes |
| home_cta_button_label | string | Button label | ✓ Yes |
| home_cta_button_url | url | Button destination | ✓ Yes |
| home_cta_background | hex | Background colour or gradient start | ✓ Yes |
| home_cta_image | image | Optional decorative image beside the CTA | Optional |

4.3 PROGRAMMES — CRUD-MANAGED COLLECTION

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| title | string | Programme title displayed as heading | ✓ Yes |
| slug | string | URL slug (auto-generated from title, editable) | ✓ Yes |
| short_description | textarea | Used on programme cards and home preview (max 200 chars) | ✓ Yes |
| full_description | richtext | Full programme description (rich text editor with headings, bullets, bold) | ✓ Yes |
| cover_image | image | Programme cover/banner image (1200x630px recommended) | ✓ Yes |
| icon | select | Icon representing this programme (from approved set) | ✓ Yes |
| color_accent | hex | Programme-specific accent colour for card styling | Optional |
| target_beneficiaries | textarea | Who this programme serves | ✓ Yes |
| key_activities | textarea | Main activities (displayed as bullet list) | ✓ Yes |
| impact_stat_1_number | string | First impact metric number | Optional |
| impact_stat_1_label | string | First impact metric label | Optional |
| impact_stat_2_number | string | Second impact metric number | Optional |
| impact_stat_2_label | string | Second impact metric label | Optional |
| impact_stat_3_number | string | Third impact metric number | Optional |
| impact_stat_3_label | string | Third impact metric label | Optional |
| gallery_images | image[] | Array of up to 8 images for programme gallery | Optional |
| related_stories | relation[] | Linked impact stories for this programme | Optional |
| status | select | published ¦ draft ¦ archived | ✓ Yes |
| sort_order | number | Display order on the programmes page | ✓ Yes |

4.4 STORIES — IMPACT STORIES COLLECTION

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| title | string | Story headline | ✓ Yes |
| slug | string | URL slug | ✓ Yes |
| excerpt | textarea | Short summary shown on story cards (max 200 chars) | ✓ Yes |
| author_name | string | Name of the person who wrote/is featured | ✓ Yes |
| author_role | string | Their role or community (e.g. 'Smallholder Farmer, Kisumu') | Optional |
| author_photo | image | Photo of the story subject or author | Optional |
| cover_image | image | Story hero image (min 1200x630px) | ✓ Yes |
| body | richtext | Full story content — rich text editor | ✓ Yes |
| programme_id | relation | Which programme this story relates to | Optional |
| location | string | Geographic location of the story (e.g. 'Turkana County') | Optional |
| published_date | date | Publication date | ✓ Yes |
| is_featured | boolean | If true, eligible for home page featured story slot | ✓ Yes |
| photo_gallery | image[] | Additional images (displayed in story body gallery) | Optional |
| pull_quote | textarea | A highlighted quote from the story (shown as blockquote) | Optional |
| status | select | published ¦ draft ¦ archived | ✓ Yes |
| tags | string[] | Content tags for filtering (e.g. 'women', 'youth', 'food') | Optional |

4.5 REPORTS & FINANCIALS — DOCUMENT LIBRARY

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| title | string | Document title (e.g. 'Annual Report 2024') | ✓ Yes |
| description | textarea | Brief description of the document | Optional |
| document_type | select | Annual Report ¦ Financial Statement ¦ Project Report ¦ Policy ¦ Other | ✓ Yes |
| year | number | Reporting year (used for filtering) | ✓ Yes |
| file_url | file | PDF upload — stored in CMS media/file storage | ✓ Yes |
| cover_image | image | Optional thumbnail/cover image for the document | Optional |
| is_featured | boolean | Show prominently on reports page | Optional |
| published_date | date | Date of publication | ✓ Yes |
| status | select | published ¦ draft | ✓ Yes |

4.6 CAREERS — JOB LISTINGS

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| job_title | string | Full job title (e.g. 'Monitoring & Evaluation Officer') | ✓ Yes |
| department | string | Department or team (e.g. 'Programmes', 'Finance') | ✓ Yes |
| location | string | Work location (e.g. 'Nairobi' or 'Remote, Kenya') | ✓ Yes |
| employment_type | select | Full-time ¦ Part-time ¦ Consultancy ¦ Internship ¦ Volunteer | ✓ Yes |
| description | richtext | Full job description with requirements and responsibilities | ✓ Yes |
| requirements | richtext | Minimum and preferred qualifications | ✓ Yes |
| how_to_apply | richtext | Application instructions — overrides global default if set | Optional |
| application_email | email | Email to receive applications (defaults to site contact_email) | Optional |
| application_deadline | date | Closing date shown on the listing | ✓ Yes |
| salary_range | string | Optional salary range (e.g. 'KES 80,000–100,000 gross') | Optional |
| is_urgent | boolean | Adds an 'Urgent' badge to the listing | Optional |
| status | select | open ¦ closed ¦ filled | ✓ Yes |
| published_date | date | Date listing was published | ✓ Yes |

4.7 TEAM MEMBERS

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| name | string | Full name | ✓ Yes |
| role | string | Job title / role | ✓ Yes |
| bio | textarea | Short biography (2–4 sentences) | Optional |
| photo | image | Headshot (square, min 400x400px) | Optional |
| email | email | Contact email (optional — shown if provided) | Optional |
| linkedin_url | url | LinkedIn profile (optional) | Optional |
| sort_order | number | Order in which to display on About page | ✓ Yes |
| is_leadership | boolean | If true, shown in leadership section; else general team | ✓ Yes |
| status | select | published ¦ draft | ✓ Yes |

4.8 PARTNERS

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| name | string | Partner organization name | ✓ Yes |
| logo_url | image | Partner logo (PNG, white/transparent background preferred) | ✓ Yes |
| website_url | url | Partner website (logo links here) | Optional |
| description | textarea | Brief description of the partnership | Optional |
| partner_type | select | Donor ¦ Implementing Partner ¦ Government ¦ Technical Partner ¦ Other | ✓ Yes |
| sort_order | number | Display order on partnerships page | ✓ Yes |
| is_featured | boolean | Show on home page partner strip | Optional |
| status | select | published ¦ draft | ✓ Yes |

4.9 BLOG / NEWS

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| title | string | Post title | ✓ Yes |
| slug | string | URL slug (auto-generated) | ✓ Yes |
| excerpt | textarea | Preview text shown on blog index and social shares | ✓ Yes |
| body | richtext | Full post content with rich text editor | ✓ Yes |
| cover_image | image | Featured image for the post | ✓ Yes |
| author_name | string | Author name | ✓ Yes |
| category | select | News ¦ Announcement ¦ Programme Update ¦ Op-Ed ¦ Event ¦ Other | ✓ Yes |
| tags | string[] | Taxonomy tags for filtering | Optional |
| published_date | date | Publication date | ✓ Yes |
| is_featured | boolean | Feature on home page or blog index hero | Optional |
| status | select | published ¦ draft ¦ scheduled | ✓ Yes |

4.10 ABOUT PAGE — STATIC BUT FULLY EDITABLE

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| about_headline | string | Main heading for the About page | ✓ Yes |
| about_body | richtext | Full About page content | ✓ Yes |
| mission_statement | textarea | Mission statement — displayed in a highlight box | ✓ Yes |
| vision_statement | textarea | Vision statement | ✓ Yes |
| values[] | array | Array of {icon, title, description} organizational values | ✓ Yes |
| about_hero_image | image | Hero image for the About page | ✓ Yes |
| history_timeline | json | Array of {year, event} for the organization history timeline | Optional |
| registration_number | string | Legal registration number (shown in footer/about) | Optional |
| founding_year | number | Year the organization was founded (or predecessor) | Optional |

4.11 SAFEGUARDING PAGE

| Field | Type | Description / CMS Label | Required |
| --- | --- | --- | --- |
| safeguarding_headline | string | Page heading | ✓ Yes |
| commitment_statement | richtext | Full safeguarding commitment text | ✓ Yes |
| reporting_contact_email | email | Email for safeguarding concern reports | ✓ Yes |
| policy_documents | file[] | Array of uploaded policy PDFs with titles | ✓ Yes |
| last_reviewed_date | date | Date policies were last reviewed (shown on page) | ✓ Yes |

# Section 5 — Site Structure & Page Specifications

This section specifies, page by page, exactly what must appear, in what order, with what behavior. The agent must implement every section listed.

## 5.1  HOME PAGE

The home page is the highest-priority page. It must load in under 2.5 seconds on a 4G connection. It must compel action from all audience types within 5 seconds of landing.

SECTION A  |  NAVIGATION BAR

Fixed/sticky. Logo left, nav links centre, 'Donate' CTA button right (accent colour). Mobile: hamburger menu with full-screen overlay. All labels from site_settings. Active page indicated with underline or colour.

SECTION B  |  HERO

Full-viewport-height. Background image (hero_background_image) with colour overlay. Headline (hero_headline) large, white, bold. Sub-headline (hero_subheadline). Two CTA buttons. Scroll indicator arrow at bottom. On mobile: text stacks, image fills background, overlay darkens.

SECTION C  |  IMPACT STATS BAR

Full-width strip with 4–6 animated counter numbers (count up on scroll into view). Dark background or brand colour background. Each stat: number, label, optional icon. All from stats[] CMS field.

SECTION D  |  PROGRAMMES PREVIEW

Heading (home_programmes_heading). Grid of 2–4 programme cards. Each card: cover image, icon, title, short description, 'Learn More' link. Cards from home_featured_programmes relation. On mobile: single column scroll.

SECTION E  |  FEATURED STORY

Large two-column layout: story image left (60%), story text right (40%). Story title, excerpt, location, programme tag, 'Read Story' link. Pulls from featured_story_id. On mobile: stacks vertically, image on top.

SECTION F  |  ABOUT STRIP

Short mission statement. Two columns: mission text + small image. 'About Us' link. Background: light grey or warm off-white.

SECTION G  |  LATEST BLOG / NEWS

Grid of 3 latest blog posts (cards). Each: cover image, category badge, title, date, excerpt. 'View All News' link below grid.

SECTION H  |  PARTNERS STRIP

Heading: 'Our Partners & Donors'. Horizontal row of partner logos (grayscale on hover: colour). Pulls from featured partners.

SECTION I  |  DONATE / GET INVOLVED CTA

Full-width banner. Strong heading (home_cta_heading). Supporting text. Prominent donation button. Brand colour background.

SECTION J  |  FOOTER

Four columns: Logo + tagline | Quick Links | Programmes | Contact. Social icons row. Safeguarding link prominent. Copyright. Registered org info. All from site_settings CMS fields.

## 5.2  PROGRAMMES PAGE

- Page hero with heading from CMS.

- Grid of all published programme cards (pulled from programmes collection).

- Filter by programme type if > 6 programmes.

- Each card links to /programmes/[slug].

### Programme Detail Page (/programmes/[slug])

- Large hero image with programme title overlaid.

- Full rich text content (full_description).

- Impact stat cards (3 stats from CMS).

- Key activities as styled bullet list.

- Target beneficiaries section.

- Photo gallery grid (gallery_images — lightbox on click).

- Related stories section at bottom.

- Side panel CTA: 'Support This Programme' → /donate.

## 5.3  IMPACT & STORIES PAGE

- Hero with heading and impact summary stats.

- Filter bar: by programme, by location, by year.

- Masonry or grid layout of story cards.

- Each card: cover image, story title, excerpt, author name, location, programme tag.

- 'Load More' pagination (not infinite scroll — better for performance).

### Story Detail Page (/stories/[slug])

- Full-bleed cover image with author name and location overlaid at bottom.

- Story body rich text (large, readable type — min 18px body).

- Pull quote displayed as styled blockquote.

- Photo gallery (if gallery images are set).

- Author card at bottom with name, role, photo.

- Related programme link.

- Share buttons (Twitter/X, WhatsApp, LinkedIn, Copy Link).

## 5.4  REPORTS & FINANCIALS PAGE

- Filter by year and by document type.

- Each report: cover thumbnail, title, document type badge, year, description, 'Download PDF' button.

- Download opens PDF in new tab (not forced download, which frustrates users).

- Section for latest annual report featured prominently at top.

## 5.5  CAREERS PAGE

- Hero with 'Join Our Team' heading and supporting copy about the organization's culture.

- Active job listings (open status only) — each is a card with: title, department, location, type badge, deadline.

- 'Urgent' badge on listings where is_urgent = true.

- Individual job listing page (/careers/[slug]): full description, requirements, how to apply, deadline.

- Application form on job detail page: Name, Email, CV upload (PDF), Cover Letter (textarea), Submit.

- If no open listings: show a message + 'Send us your CV' general enquiry form.

## 5.6  ABOUT PAGE

- Hero image with page heading.

- Mission and Vision statements in styled highlight boxes.

- Organizational values grid (icon + title + description for each value).

- 'Our Story' section: narrative text + optional history timeline.

- Leadership team grid: photo, name, role, bio.

- General team grid below leadership.

## 5.7  CONTACT PAGE

- Contact form: Name, Email, Subject (dropdown), Message, Submit.

- Form submissions route to the correct staff based on Subject selection — configured in CMS.

- Office address, phone, and email from site_settings.

- Embedded Google Map (optional — configurable).

- Social media links.

## 5.8  SAFEGUARDING PAGE

- Prominent heading and commitment statement (from CMS richtext).

- Reporting contact clearly displayed (email).

- Policy documents as downloadable PDF cards.

- Last reviewed date shown.

- Linked from footer on every page.

## 5.9  DONATE / GET INVOLVED PAGE

- Compelling heading and body text.

- Primary: M-Pesa donation flow (business number + account reference).

- Secondary: Card payment link (third-party gateway).

- 'Other ways to give': bank transfer details (CMS-managed).

- Partnership enquiry form: Organization Name, Contact Name, Email, Message.

- Volunteer form: Name, Email, Skills, Availability.

# Section 6 — Design System & Visual Identity

## 6.1  Typography

/* globals.css — Typography Design Tokens */ --font-display: 'Playfair Display', Georgia, serif; /* Hero headlines */ --font-heading: 'Source Serif 4', Georgia, serif; /* H1–H3 */ --font-body: 'Source Serif 4', Georgia, serif; /* Body copy */ --font-ui: 'DM Sans', system-ui, sans-serif; /* Nav, buttons, badges, UI */ --font-mono: 'JetBrains Mono', monospace; /* Code, document IDs */ /* Scale */ --text-hero: clamp(2.5rem, 6vw, 5rem); --text-h1: clamp(2rem, 4vw, 3.5rem); --text-h2: clamp(1.5rem, 3vw, 2.25rem); --text-h3: clamp(1.25rem, 2.5vw, 1.75rem); --text-body: clamp(1rem, 1.5vw, 1.125rem); --text-small: 0.875rem; --text-ui: 0.9375rem; /* Line heights */ --leading-tight: 1.15; --leading-normal: 1.6; --leading-loose: 1.85;

## 6.2  Colour Palette

/* globals.css — Colour Design Tokens */ /* Warm, grounded palette inspired by Kenyan earth, savannah, and sky */ --color-earth-dark: #0D2137; /* Deep navy — primary backgrounds, nav */ --color-earth-mid: #1A5276; /* Blue-slate — headings, links */ --color-earth-warm: #8B4513; /* Terracotta — hover states, warmth */ --color-savannah: #E8A020; /* Warm gold — primary CTA, accents */ --color-savannah-lt: #FEF3C7; /* Light gold — highlight backgrounds */ --color-forest: #1E6B3C; /* Deep green — success, nature */ --color-forest-lt: #D1FAE5; /* Light green — tag backgrounds */ --color-sky: #0EA5E9; /* Sky blue — links, focus rings */ --color-clay: #F5F0EB; /* Off-white clay — page background */ --color-white: #FFFFFF; --color-ink: #0D1117; /* Near-black for body text */ --color-muted: #6B7280; /* Grey for secondary text */ --color-border: #E2E8F0; /* Light border */ /* Semantic tokens */ --color-bg: var(--color-clay); --color-bg-card: var(--color-white); --color-text: var(--color-ink); --color-text-muted: var(--color-muted); --color-primary: var(--color-savannah); --color-primary-fg: var(--color-earth-dark); --color-accent: var(--color-forest); /* All colour tokens must be overrideable from CMS site_settings */ /* Admin sets primary_color → injected as --color-primary at runtime */

## 6.3  Spacing & Layout

/* Container and grid */ --container-max: 1200px; --container-pad: clamp(1rem, 5vw, 3rem); /* Section spacing */ --section-gap: clamp(4rem, 8vw, 8rem); --block-gap: clamp(2rem, 4vw, 3rem); --element-gap: 1.5rem; /* Card radius */ --radius-sm: 4px; --radius-md: 8px; --radius-lg: 16px; --radius-xl: 24px; /* Elevation / shadows */ --shadow-card: 0 1px 4px rgba(0,0,0,0.06), 0 4px 12px rgba(0,0,0,0.08); --shadow-hover: 0 8px 24px rgba(0,0,0,0.14); --shadow-modal: 0 24px 64px rgba(0,0,0,0.24);

## 6.4  Component Patterns

The following component patterns must be consistent across all pages:

- Programme cards — image top, icon badge, title, short description, colour-coded bottom border matching programme accent colour, arrow link.

- Story cards — full-bleed image, gradient overlay at bottom, white title text, location badge, programme tag.

- Buttons — Primary: gold background, dark text, bold, rounded-md. Secondary: transparent, dark border. Ghost: text-only with arrow.

- Badges / Tags — small rounded pills. Programmes: green. News categories: blue. Urgent: red. Draft: grey.

- Section headings — eyebrow label (small caps, accent colour) above the main heading. Consistent pattern across all pages.

- Forms — clean, single-column. Labels above inputs. Error messages below in red. Success states in green. Accessible focus rings.

- Blockquotes — large left border in gold, italic text, slightly larger than body, author attribution below.

# Section 7 — Agent Build Steps (Ordered Execution)

AGENT INSTRUCTION → Execute these steps in exact order. Do not jump ahead. → After each step, run the specified verification check before proceeding. → If a verification check fails, fix it before moving to the next step. → All content must come from Section 2 of this document — never invent copy.

| 01 | Initialize the Project |
| --- | --- |

npx create-next-app@latest nawiri-impact-africa \ --typescript \ --tailwind \ --eslint \ --app \ --src-dir=false \ --import-alias='@/*' cd nawiri-impact-africa # Install dependencies npm install framer-motion lucide-react react-hook-form zod npm install @supabase/supabase-js # CMS backend for prototype npm install next-auth # Admin authentication npm install @tiptap/react @tiptap/starter-kit # Rich text editor for admin npm install react-dropzone # File/image upload UI

VERIFY STEP 01 → npm run dev starts without errors. → Browser opens to localhost:3000 and shows the Next.js default page.

| 02 | Set Up Supabase (CMS Database) |
| --- | --- |

Create a new Supabase project at supabase.com. Then run the following SQL to create all CMS tables matching the schema in Section 4.

-- Run in Supabase SQL Editor -- Site Settings (single row) CREATE TABLE site_settings ( id uuid PRIMARY KEY DEFAULT gen_random_uuid(), site_name text NOT NULL DEFAULT 'Nawiri Impact Africa', site_tagline text, logo_url text, favicon_url text, primary_color text DEFAULT '#E8A020', secondary_color text DEFAULT '#1E6B3C', font_heading text DEFAULT 'Source Serif 4', font_body text DEFAULT 'Source Serif 4', contact_email text, contact_phone text, physical_address text, social_twitter text, social_linkedin text, social_facebook text, social_youtube text, footer_description text, footer_links jsonb DEFAULT '[]', google_analytics_id text, maintenance_mode boolean DEFAULT false, updated_at timestamptz DEFAULT now() ); -- Programmes CREATE TABLE programmes ( id uuid PRIMARY KEY DEFAULT gen_random_uuid(), title text NOT NULL, slug text UNIQUE NOT NULL, short_description text, full_description text, -- rich text HTML cover_image text, icon text, color_accent text, target_beneficiaries text, key_activities text, impact_stat_1_number text, impact_stat_1_label text, impact_stat_2_number text, impact_stat_2_label text, impact_stat_3_number text, impact_stat_3_label text, gallery_images jsonb DEFAULT '[]', status text DEFAULT 'draft', sort_order integer DEFAULT 0, created_at timestamptz DEFAULT now(), updated_at timestamptz DEFAULT now() ); -- Stories, Careers, Blog, Reports, Partners, Team -- (Agent: create matching tables for all collections in Section 4) -- Home Page settings (single row) CREATE TABLE home_settings ( id uuid PRIMARY KEY DEFAULT gen_random_uuid(), hero_headline text, hero_subheadline text, hero_cta_primary_label text, hero_cta_primary_url text, hero_cta_secondary_label text, hero_cta_secondary_url text, hero_background_image text, hero_overlay_opacity integer DEFAULT 50, hero_text_alignment text DEFAULT 'left', stats jsonb DEFAULT '[]', stats_bar_bg_color text, featured_story_id uuid REFERENCES stories(id), home_cta_heading text, home_cta_body text, home_cta_button_label text, home_cta_button_url text, updated_at timestamptz DEFAULT now() ); -- Enable Row Level Security ALTER TABLE site_settings ENABLE ROW LEVEL SECURITY; -- (Repeat for all tables) -- Public read policy (all tables) CREATE POLICY 'public_read' ON site_settings FOR SELECT USING (true); -- Admin write policy (all tables) — requires auth.uid() to be an admin CREATE POLICY 'admin_write' ON site_settings FOR ALL USING (auth.uid() IN (SELECT user_id FROM admins));

VERIFY STEP 02 → All tables exist in Supabase table editor. → RLS is enabled on all tables. → A test SELECT query returns rows (insert seed data for site_settings).

| 03 | Configure Design Tokens & Global Styles |
| --- | --- |

Create styles/globals.css with ALL tokens from Section 6. Import the Google Fonts for Playfair Display, Source Serif 4, DM Sans, and JetBrains Mono from fonts.google.com using Next.js font optimization (next/font/google — NOT a <link> tag in head).

// app/layout.tsx import { Playfair_Display, Source_Serif_4, DM_Sans } from 'next/font/google'; const playfair = Playfair_Display({ subsets: ['latin'], variable: '--font-display', display: 'swap', }); const sourceSerif = Source_Serif_4({ subsets: ['latin'], variable: '--font-heading', display: 'swap', }); const dmSans = DM_Sans({ subsets: ['latin'], variable: '--font-ui', display: 'swap', }); // Inject CMS colours as inline CSS variables on <html> // Fetch site_settings on server, pass primary_color to layout // <html style={`--color-primary: ${settings.primary_color}`}>

VERIFY STEP 03 → Playfair Display is visible on a test heading in the browser. → CSS variable --color-primary is set on <html> element (inspect in DevTools). → Changing primary_color in Supabase and hard-refreshing updates the colour.

| 04 | Build the Navigation Component |
| --- | --- |

The navigation must be: sticky on scroll, responsive (hamburger on mobile), all labels from site_settings.nav_links, and the 'Donate' button must use the --color-primary CMS colour. Active route must be visually indicated.

- Fetch nav configuration from site_settings on every page load via server component.

- Mobile menu: full-screen overlay with slide animation (Framer Motion: AnimatePresence + motion.div).

- Accessibility: menu button has aria-expanded, menu has role='navigation', keyboard-closeable with Escape.

- On scroll past 80px: add a shadow and optionally reduce nav height (CSS transition).

VERIFY STEP 04 → Nav renders all links from Supabase site_settings. → Mobile hamburger opens and closes with animation. → Donate button colour matches primary_color from CMS. → Active page link is visually differentiated. → Escape key closes mobile menu.

| 05 | Build the Home Page — All Sections |
| --- | --- |

Implement ALL 10 sections from Section 5.1 of this document. Each section must fetch its own data from Supabase server-side. No section should have hardcoded content.

- Section A (Nav) — Already done in Step 04.

- Section B (Hero) — Full-viewport. Framer Motion entrance: headline fades in from below (y: 30 → 0, opacity: 0 → 1, delay: 0.3s). Buttons fade in at delay: 0.6s. Background image loaded via next/image with priority={true}.

- Section C (Stats) — Counter animation using Framer Motion useInView + custom counter hook. Counts from 0 to the CMS value when scrolled into view. Each stat: icon from Lucide, number, label.

- Section D (Programmes) — Grid of programme cards. Each card uses next/image. Hover: card lifts (shadow-hover), image scales 1.03. Link wraps full card (aria-label includes programme title).

- Section E (Featured Story) — Two-column layout. Story data from featured_story_id relation. On mobile: single column.

- Section F (About Strip) — Mission statement from site_settings.footer_description or about_body. Simple two-column layout.

- Section G (Blog) — Fetch 3 latest published blog posts. Date formatted as 'DD Month YYYY'. Category badge coloured by category.

- Section H (Partners) — Horizontal strip. logos loaded via next/image. Grayscale CSS filter by default, full colour on hover.

- Section I (Donate CTA) — Full-width banner. Background colour from home_cta_background. Large heading. Prominent button.

- Section J (Footer) — Four-column grid on desktop, single column on mobile. Safeguarding link in bold. All data from site_settings.

VERIFY STEP 05 → All 10 sections render with real CMS data. → Updating any field in Supabase and hard-refreshing reflects the change. → Stats counter animates on scroll. → Hero image loads with next/image priority. → Page loads in under 2.5s (test with Lighthouse).

| 06 | Build the Admin Dashboard |
| --- | --- |

The admin dashboard lives at /admin. It is password-protected via NextAuth. All routes under /admin/* require authentication. The dashboard is the primary deliverable for demonstrating CMS capability to Nawiri Impact Africa.

- Dashboard home (/admin) — Overview cards: total stories, open jobs, recent blog posts. Quick links to each section.

- Site Settings (/admin/site-settings) — Single-page form for all site_settings fields. Colour pickers (hex input + visual swatch). Image upload via Supabase Storage. Save button calls upsert. Changes take effect on next page visit (ISR revalidation triggered on save).

- Home Page Editor (/admin/home) — Form for all home_settings fields. Hero section: image uploader, text fields, overlay opacity slider, CTA config. Stats editor: add/remove/reorder stat items. Featured story: dropdown from published stories. CTA banner: full config.

- Programmes (/admin/programmes) — Table of all programmes with status badges. 'New Programme' button. Edit button on each row opens full form. Rich text editor for full_description. Image upload for cover_image and gallery_images. Drag-to-reorder sort_order.

- Stories (/admin/stories) — Table with title, status, featured badge, programme, date. Full edit form with rich text editor. Image upload. Toggle is_featured.

- Reports (/admin/reports) — Upload interface: drag-and-drop PDF. Title, type, year, description fields. Listed below as downloadable cards.

- Careers (/admin/careers) — CRUD table. Full job form with rich text editor. Date picker for deadline. Status toggle.

- Blog (/admin/blog) — CRUD table. Full blog post form. Rich text editor. Featured toggle.

- Team (/admin/team) — Grid of team members. Add/edit/remove. Photo upload. is_leadership toggle.

- Partners (/admin/partners) — Grid of partner logos. Add/edit/remove. Logo upload. is_featured toggle.

- Safeguarding (/admin/safeguarding) — Rich text for commitment statement. PDF upload for each policy. Date picker for last reviewed.

VERIFY STEP 06 → Visiting /admin without authentication redirects to /admin/login. → After login, all sections load and display correct data from Supabase. → Editing any field and saving updates the public-facing page (after revalidation). → Image uploads to Supabase Storage and URL is stored in the database. → Rich text editor renders formatted content correctly on the public site.

| 07 | Build Remaining Public Pages |
| --- | --- |

Following the specs in Section 5, build all remaining public pages in this order:

- 07a  |  /programmes and /programmes/[slug]  — Programme list + detail with gallery, stats, related stories.

- 07b  |  /impact and /stories/[slug]  — Stories index with filters + full story reader.

- 07c  |  /reports  — Document library with filter by year and type.

- 07d  |  /about  — Mission, vision, values, team grid, history timeline.

- 07e  |  /careers and /careers/[slug]  — Jobs list + detail with application form.

- 07f  |  /blog and /blog/[slug]  — Blog index + full post with share buttons.

- 07g  |  /donate  — Donation options: M-Pesa, card, bank. Partnership + volunteer forms.

- 07h  |  /contact  — Contact form with routing + address/map.

- 07i  |  /safeguarding  — Commitment statement, policy downloads, reporting contact.

VERIFY STEP 07 → All pages render without errors. → All dynamic pages ([slug]) load correct content from CMS. → All pages share the same Header and Footer components. → Safeguarding page is linked from footer on every page.

| 08 | SEO, Analytics & Performance |
| --- | --- |

// app/layout.tsx — Dynamic metadata from CMS export async function generateMetadata(): Promise<Metadata> { const settings = await getSiteSettings(); return { title: { template: `%s ¦ ${settings.site_name}`, default: settings.site_name }, description: settings.footer_description, icons: { icon: settings.favicon_url }, openGraph: { siteName: settings.site_name, locale: 'en_KE', type: 'website', }, }; } // Each page exports its own generateMetadata() // Programmes: title = programme.title, description = programme.short_description // Stories: title = story.title, og:image = story.cover_image // Blog: title = post.title, description = post.excerpt

- Google Analytics 4 — inject GA4 script using next/script with strategy='afterInteractive'. Measurement ID from site_settings.google_analytics_id.

- Google Search Console — add verification meta tag from site_settings (add verification_code field to site_settings schema).

- Sitemap — generate /sitemap.xml dynamically using Next.js route handler. Include all published programmes, stories, blog posts, and static pages.

- robots.txt — allow all, disallow /admin/*. Generated dynamically.

- Image optimization — all images use next/image. All images have descriptive alt text (sourced from CMS alt_text field where available, fallback to title).

- Core Web Vitals target: LCP < 2.5s, CLS < 0.1, FID/INP < 200ms.

| 09 | Mobile Responsiveness Audit |
| --- | --- |

Test every page at the following breakpoints. Fix all issues before proceeding:

375px (iPhone SE)  →  All text readable. No horizontal scroll. Buttons tappable (min 44x44px). Nav hamburger works.

430px (iPhone 15 Pro Max)  →  Hero text fits without truncation. Programme cards single column.

768px (iPad)  →  Two-column grid layouts. Nav still hamburger or switches to full nav.

1024px (iPad Pro / small laptop)  →  Full layout. All grids at intended column count.

1280px (Desktop)  →  Max container width applied. No stretched layouts.

1920px (Large desktop)  →  Content stays centered. No massive empty margins.

| 10 | Accessibility Audit |
| --- | --- |

- Run axe DevTools (browser extension) on every page. Fix all critical and serious issues.

- All images have meaningful alt text (from CMS) or alt='' if decorative.

- All form inputs have associated <label> elements.

- Focus order is logical — test by pressing Tab through each page.

- Colour contrast: all text passes WCAG AA (4.5:1 for normal text, 3:1 for large text).

- Interactive elements: all buttons and links have visible focus rings.

- Skip-to-content link at top of every page (visible on focus).

- Page titles are unique and descriptive.

# Section 8 — Backend Dashboard Specifications

## 8.1  Admin UI Design Principles

- The admin dashboard must be clean and approachable for non-technical staff — NOT a developer tool.

- Every input must have a clear label, a helper text explaining what it is, and a visible placeholder example.

- Buttons must be large and clearly labelled: 'Save Changes', 'Publish', 'Save as Draft', 'Delete'.

- Destructive actions (Delete) must require a confirmation step.

- All forms must show a save success state (green banner) and error state (red banner with message).

- Rich text editors (Tiptap) must have a toolbar with: Bold, Italic, Headings (H2, H3), Bullet List, Numbered List, Link, Image insertion.

- Image upload areas must show a drag-and-drop zone with clear instructions and a file size limit.

- The dashboard must be responsive on tablets (min 768px) — staff may use iPads.

## 8.2  Admin Route Protection

// middleware.ts — Protect all /admin routes import { withAuth } from 'next-auth/middleware'; export default withAuth({ pages: { signIn: '/admin/login' }, }); export const config = { matcher: ['/admin/:path*'], }; // /admin/login page — simple email + password form // Credentials stored in Supabase auth (use Supabase Auth, not custom) // On successful login → redirect to /admin // On failed login → show error message // 'Forgot password' link → Supabase password reset flow

## 8.3  On-Demand Revalidation

Because Next.js caches page content (ISR), saving changes in the admin must trigger revalidation of the affected pages. Implement an API route at /api/revalidate that the admin dashboard calls after every successful save.

// app/api/revalidate/route.ts import { revalidatePath, revalidateTag } from 'next/cache'; import { NextRequest, NextResponse } from 'next/server'; export async function POST(req: NextRequest) { const { paths, secret } = await req.json(); if (secret !== process.env.REVALIDATION_SECRET) { return NextResponse.json({ error: 'Invalid secret' }, { status: 401 }); } for (const path of paths) { revalidatePath(path); } return NextResponse.json({ revalidated: true, paths }); } // Admin dashboard calls this after every save: // Site settings save → revalidate '/', '/about', '/contact', all pages // Programme save → revalidate '/programmes', '/programmes/[slug]', '/' // Story save → revalidate '/impact', '/stories/[slug]', '/' // Blog save → revalidate '/blog', '/blog/[slug]', '/'

## 8.4  Image Upload Flow

// Upload to Supabase Storage — used in all admin image uploaders async function uploadImage(file: File, bucket: string, path: string) { const { data, error } = await supabase.storage .from(bucket) // e.g. 'nawiri-media' .upload(path, file, { cacheControl: '3600', upsert: true }); if (error) throw error; const { data: { publicUrl } } = supabase.storage .from(bucket) .getPublicUrl(path); return publicUrl; // Save this URL to the database field } // Accepted file types: image/jpeg, image/png, image/webp, image/svg+xml // Max size: 5MB for images, 20MB for PDFs // Validate on client and server before upload

## 8.5  Admin Dashboard Navigation

The admin sidebar must have these sections in this order:

- 🏠  Dashboard Home       — Overview and quick stats

- 🌐  Site Settings        — Logo, colours, fonts, contact info, social links

- 🏠  Home Page            — Hero, stats, featured story, CTA banner

- 📋  About Page           — Mission, vision, values, history

- 🌿  Programmes           — CRUD for all programme entries

- 📖  Impact & Stories     — CRUD for all impact stories

- 📄  Reports & Documents  — PDF upload and management

- 🤝  Partnerships         — Partner logos and descriptions

- 💼  Careers              — Job listings CRUD

- 📰  Blog & News          — Blog post CRUD

- 👥  Team Members         — Staff and leadership profiles

- 🛡  Safeguarding         — Policy documents and commitment statement

- ⚙️   Advanced Settings    — Analytics ID, maintenance mode, robots.txt

- 🔐  Admin Users          — Manage who has access (owner only)

# Section 9 — Performance, SEO & Accessibility Requirements

## 9.1  Performance Targets

Lighthouse Performance Score: > 85 on mobile, > 95 on desktop

Largest Contentful Paint (LCP): < 2.5 seconds on 4G

Cumulative Layout Shift (CLS): < 0.1

Time to First Byte (TTFB): < 600ms (Vercel Edge)

Total Page Weight (Home): < 1.5MB including all images

Image Format: WebP with JPEG/PNG fallback (Next.js handles this automatically)

Font Loading: display: swap on all fonts; preloaded via next/font

Third-Party Scripts: Maximum 2 (GA4 + one other). All loaded afterInteractive.

## 9.2  SEO Requirements

- Every page has a unique <title> and <meta name='description'> — all sourced from CMS.

- Open Graph tags on all pages: og:title, og:description, og:image, og:url, og:type.

- Twitter Card meta tags on all pages.

- Canonical URLs on all pages to prevent duplicate content issues.

- Structured data (JSON-LD) on: Home (Organization schema), Blog posts (Article schema), Job listings (JobPosting schema).

- Clean URL structure: /programmes/community-resilience — not /programmes?id=3.

- /sitemap.xml dynamically generated and submitted to Google Search Console.

- /robots.txt: allow public pages, disallow /admin/*.

- Image alt text on every image — from CMS alt_text field or auto-derived from title.

## 9.3  Accessibility Requirements

- WCAG 2.1 Level AA compliance target across all pages.

- Skip navigation link at top of every page (visible on focus, keyboard accessible).

- All form inputs: associated labels, error states, success states, aria-describedby for helper text.

- Modal dialogs (e.g. image lightbox): focus trapped inside, closed with Escape, focus returns on close.

- Navigation: current page indicated with aria-current='page'. Mobile menu: aria-expanded on toggle button.

- Colour contrast: minimum 4.5:1 for normal text, 3:1 for large text and UI components. Verify all colour combinations from the palette.

- Animation: respect prefers-reduced-motion. Disable or reduce all Framer Motion animations when this media query is set.

- Language: <html lang='en-KE'> on every page.

# Section 10 — Testing Checklist

The agent must verify every item on this list before marking the prototype complete. Check each item and note the result.

## 10.1  CMS Editability — The Core Test

CRITICAL TEST: The CMS Completeness Verification → Log into the admin dashboard. → Change the site_name to 'Test Organization Name'. → Change the primary_color to '#FF0000' (bright red). → Change the hero_headline to 'TEST HEADLINE — DASHBOARD WORKS'. → Change the featured programme to a different programme. → Save all changes. Hard-refresh the public site. → EXPECTED: All four changes are visible on the public site within 5 seconds of save. → If ANY change does not appear → the field is incorrectly hardcoded. Find and fix it.

## 10.2  Full Checklist

☐  CMS-01  |  Site name in browser tab updates when changed in CMS

☐  CMS-02  |  Logo image updates when replaced in CMS

☐  CMS-03  |  Primary colour applies to buttons, links, and accents when changed in CMS

☐  CMS-04  |  Hero headline, subheadline, and CTAs update when changed in CMS

☐  CMS-05  |  Stats bar numbers and labels update when changed in CMS

☐  CMS-06  |  New programme created in CMS appears on /programmes within one reload

☐  CMS-07  |  Programme marked 'draft' does NOT appear on public site

☐  CMS-08  |  New story created and marked featured appears on home page

☐  CMS-09  |  New job listing created with status 'open' appears on /careers

☐  CMS-10  |  Job listing marked 'closed' disappears from /careers

☐  CMS-11  |  New blog post published appears on /blog

☐  CMS-12  |  PDF uploaded in Reports section is downloadable on /reports

☐  CMS-13  |  Safeguarding policy PDF updated in admin is downloadable on /safeguarding

☐  CMS-14  |  Partner logo updated in admin updates on public site

☐  CMS-15  |  Footer links update when changed in site_settings

☐  RESP-01  |  Home page: no horizontal scroll at 375px

☐  RESP-02  |  Navigation: hamburger menu works at 375px and 768px

☐  RESP-03  |  Hero: text readable at 375px with image background

☐  RESP-04  |  Programme cards: single column at 375px, two columns at 768px

☐  RESP-05  |  Footer: single column at 375px, four columns at 1280px

☐  PERF-01  |  Lighthouse mobile performance score > 85

☐  PERF-02  |  LCP < 2.5s on simulated 4G (Lighthouse throttling)

☐  PERF-03  |  No layout shift on page load (CLS < 0.1)

☐  PERF-04  |  All images lazy-loaded except hero (priority={true})

☐  PERF-05  |  No console errors or warnings in browser DevTools

☐  A11Y-01  |  All images have non-empty alt attributes

☐  A11Y-02  |  Tab order is logical on Home page

☐  A11Y-03  |  All form inputs have associated labels

☐  A11Y-04  |  Admin login form works with keyboard only

☐  A11Y-05  |  Colour contrast passes on all text (verified with axe)

☐  FUNC-01  |  Contact form submits and shows success message

☐  FUNC-02  |  Job application form submits and shows success message

☐  FUNC-03  |  Newsletter signup form (if present) submits correctly

☐  FUNC-04  |  All internal navigation links work (no 404s)

☐  FUNC-05  |  Safeguarding page is accessible from footer on every page

☐  FUNC-06  |  /admin login redirects unauthenticated visitors

☐  FUNC-07  |  Admin logout returns to /admin/login

☐  FUNC-08  |  Saving in admin triggers revalidation and public site updates

# Section 11 — Deployment Instructions

## 11.1  Environment Variables

# .env.local — never commit to git NEXT_PUBLIC_SUPABASE_URL=https://[project-id].supabase.co NEXT_PUBLIC_SUPABASE_ANON_KEY=[anon-key] SUPABASE_SERVICE_ROLE_KEY=[service-role-key] # server only NEXTAUTH_URL=https://nawiriimpactafrica.org # or localhost:3000 for dev NEXTAUTH_SECRET=[generate with: openssl rand -base64 32] REVALIDATION_SECRET=[generate with: openssl rand -base64 32] # Add to Vercel Environment Variables (not just .env.local) # Settings → Environment Variables in Vercel dashboard

## 11.2  Vercel Deployment

# From project root: git init git add . git commit -m 'Initial commit — Nawiri Impact Africa prototype' git remote add origin https://github.com/rauell1/nawiri-impact-africa git push -u origin main # Then in Vercel: # 1. New Project → Import from GitHub → rauell1/nawiri-impact-africa # 2. Framework: Next.js (auto-detected) # 3. Add all environment variables from .env.local # 4. Deploy # Subsequent deploys: automatic on push to main # Preview deploys: automatic on push to any branch

## 11.3  Custom Domain (if available for demo)

# In Vercel → Project → Settings → Domains # Add: nawiri-demo.rauell.systems (or subdomain you control) # Vercel provides SSL automatically via Let's Encrypt # DNS: add CNAME record pointing to cname.vercel-dns.com

## 11.4  Post-Deployment Verification

- Visit the live URL. Confirm it loads over HTTPS.

- Check the browser tab shows the site_name from CMS.

- Run Lighthouse audit on the live URL (not localhost).

- Confirm /admin redirects to /admin/login when not authenticated.

- Log in to admin, make a small change, save, confirm it appears on public site.

- Confirm /sitemap.xml loads and lists all public pages.

- Confirm /robots.txt disallows /admin/*.

END OF MASTER AGENT PROMPT

Nawiri Impact Africa Website Prototype  |  Built by Roy Otieno  |  rauell.systems

royokola3@gmail.com  |  +254 726 683 835  |  github/rauell1